Iteration 3 – Contributions

Bri

15 hrs – Junit testing

15 hrs – Making class box editable whilst maintaining mouselistener functionality

01 hr – Making comment box editable whilst maintaining mouselistener functionality

10 hrs – Making relationship interfaces/separating connector logic from arrows

08 hrs – Making relationship inspector (switch arrow direction/type, add multiplicity)

02 hrs – Implement cut, copy, paste, delete

06 hrs – Restructure – take drawing logic out of controller and move to canvas object, have main create instance of controller not view, move logic that should not be in mouse listener into controller/minimizing parameter passing/others

12 hrs – Creating action classes and undo/redo

07 hrs – Miscellaneous bugs/coding/other stuff I forget

78 hrs – total

Andrew

4 hrs – Specs update

4 hrs – Design restructure for iteration 3

3 hrs – Javadoc commenting and attempt to fix class box text wrapping  
8 hrs – Interface testing

4 hrs – Junit testing

23 hrs – Total

Lukas

8 hrs – Save/open functionality

3 hrs – Junit testing

1 hr – Git repository management

12 hrs – Total

Don

2 hrs – Design documentation

4 hrs – UML design drafting

3 hrs – Iteration 3 restructure research

9 hrs – Total

Nick

4 hrs – Assisting in UML updates

4 hrs – Looking over restructures

2 hrs – Running tests for bugs

1 hrs – Assisting in Updating Specifications

2 hrs – Full/Partial group meetings

2 hrs – Llooking over project and preparing content for presentations

15 hrs – Total